# Project Meeting Summary Template

A summary of a project status meeting: where the project stands against milestones, what's at risk, what was decided and who does what next.

| Project |  |
| --- | --- |
| Date |  |
| Project manager |  |
| Attendees |  |
| Overall status | On track / At risk / Off track |

## Summary

2–3 sentences.

## Milestones

| Milestone | Planned date | Forecast | Status |
| --- | --- | --- | --- |

## Progress since last meeting

## Risks and issues

| Risk / issue | Impact | Mitigation | Owner |
| --- | --- | --- | --- |

## Dependencies

| We wait for | From whom | By when |
| --- | --- | --- |

## Decisions

## Action items

| Action | Owner | Due date |
| --- | --- | --- |

## Next meeting

## How to fill it in

- Status is a judgment, so give a reason. "At risk — design is two weeks late" is useful; a bare colour isn't.

- Forecast vs plan. Show both dates so slippage is visible.

- Every risk gets an owner, or it's just a worry.

- Dependencies on other teams are listed separately — they're the most common reason for delays.

- Owners and dates only if named.